Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 05 July 2026 |
| --- | --- |
| Project Name | Cab booking |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story No. | User Story / Task | Story Points | Priority | Team Member |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Registration | USN-1 | As a user, I can register using my name, email, phone number, and password. | 2 | High | Sai Mahesh Botu |
| Sprint-1 | User Login | USN-2 | As a user, I can log in securely using my email and password. | 2 | High | Smilee Bommali |
| Sprint-1 | Driver Registration | USN-3 | As a driver, I can register my profile and vehicle details. | 3 | High | Sireesha Valluri |
| Sprint-2 | Cab Booking | USN-4 | As a user, I can book a cab by selecting pickup and drop locations. | 5 | High | Kasireddi Divya Bhavani |
| Sprint-2 | Fare Estimation | USN-5 | As a user, I can view the estimated fare before confirming the ride. | 3 | Medium | Pooja Adari |
| Sprint-3 | Ride Tracking | USN-6 | As a user, I can track my booked cab in real time. | 5 | High | Sireesha Valluri |
| Sprint-3 | Online Payment | USN-7 | As a user, I can pay for my ride using secure online payment. | 3 | High | Sai Mahesh Botu |
| Sprint-4 | Booking History | USN-8 | As a user, I can view my previous ride history. | 2 | Medium | Smilee Bommali |
| Sprint-4 | Admin Dashboard | USN-9 | As an admin, I can manage users, drivers, bookings, and payments. | 5 | High | Pooja Adari |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start | Sprint End | Story Points Completed | Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 9 | 6 Days | 28-06-2026 | 03-07-2026 | 9 | 04-07-2026 |
| Sprint-2 | 8 | 6 Days | 28-06-2026 | 03-07-2026 | 8 | 04-07-2026 |
| Sprint-3 | 8 | 6 Days | 28-06-2026 | 03-07-2026 | 8 | 04-07-2026 |
| Sprint-4 | 7 | 6 Days | 28-06-2026 | 03-07-2026 | 7 | 04-07-2026 |

Velocity:

- Total Story Points: 32

- Total Sprints: 4

- Average Velocity: 8 Story Points per Sprint

Burndown Chart:

Sprint 1: Registration, Login, Driver Registration

Sprint 2: Cab Booking and Fare Estimation

Sprint 3: Ride Tracking and Online Payment

Sprint 4: Booking History and Admin Dashboard